Adaptive Probabilistic Trade Management System — Build Plan (v4, corrected)

Tooling, Model Usage, and Cost Breakdown by Phase

What changed from the prior build plan: the document content itself is unchanged (still Version 4) — but six tables embedded in the .docx were missed in the original read-through (only paragraph text was extracted the first time). This version incorporates them: the exact Tier 1 live-trading gate thresholds, the Tier 2 diagnostic metrics, the four-state macro regime table, the MTF alignment scoring table, the volatility state table, and the full seven-condition kill-switch trigger table. These add precision to Phases 1, 2, and 4 below and to the two other documents.

Assumptions used throughout (unchanged):

- Cursor Hobby = free, ~50 slow premium requests/month, ~2,000 Tab completions/month

- Ollama (local) = free, Qwen2.5-Coder-14B or Devstral, RTX 5070 (12GB VRAM)

- Claude API (pay-as-you-go) = ~$3/M input, ~$15/M output tokens (Sonnet-tier)

- Aider = free, architect/editor model-splitting where noted

- Costs are tooling/infrastructure only — Phase 5 trading capital is separate

Phase 0 — Environment Setup

| Task | Tool | Model | Cost | Notes |
| --- | --- | --- | --- | --- |
| Repo scaffolding, folder structure, git init | Cursor Hobby | Auto/Sonnet-tier | $0 | Tab completions cover this |
| Dependency management setup | Cursor Hobby / manual | — | $0 | One-time |
| Install pandas-ta, vectorbt, pytest, ruff, MLflow, Optuna | Ollama | Local model | $0 | Config files |
| Write test_no_lookahead.py skeleton | Cursor premium request | Local + Sonnet-tier | $0–2 | Reused in every later layer |

Phase 0 total: ~$0

Phase 1 — Research and Edge Verification

1A — Data Engine (Layer 1)

| Task | Tool | Model | Cost |
| --- | --- | --- | --- |
| Free OHLCV ingestion (ccxt) | Ollama | Local model | $0 |
| Gap detection, outlier removal, dedup | Ollama | Local model | $0 |
| Raw/normalized partition separation | Ollama, 1 Cursor review | Local + Sonnet-tier | $0–3 |
| Free macro data (FRED, yfinance) | Ollama | Local model | $0 |

1A subtotal: ~$0–3

1B — Feature Engineering (Layer 2)

| Task | Tool | Model | Cost |
| --- | --- | --- | --- |
| Structural/volatility/momentum/volume features via pandas-ta | Ollama | Local model | $0 |
| Percentile normalization (252-candle rolling) | Ollama | Local model | $0 |
| No-lookahead unit tests | Cursor premium | Sonnet-tier | $3–8 |

1B subtotal: ~$3–8

1C — Predictive Core, Components A+B (Layer 7A/7B)

| Task | Tool | Model | Cost |
| --- | --- | --- | --- |
| k-NN analog engine (min N=50 gate, independence enforcement) | Ollama draft, Sonnet review | Local + Sonnet-tier | $5–15 |
| XGBoost/LightGBM classifier + quantile regressors | Ollama draft, Sonnet review | Local + Sonnet-tier | $5–15 |
| Calibration checking | Sonnet-tier | Sonnet-tier | $2–5 |

1C subtotal: ~$12–35 — highest-cost sub-phase, correctly so

1D — Backtesting Engine, Phase 1 scope (Layer 14, basic)

Now correctly distinguishes two separate threshold sets — see note below.

| Task | Tool | Model | Cost |
| --- | --- | --- | --- |
| Walk-forward folds on vectorbt (2yr/6mo/6mo, roll 3mo, min 4 folds) | Ollama draft, Sonnet review | Local + Sonnet-tier | $5–15 |
| Transaction cost modeling | Ollama | Local model | $0–3 |
| Layer 14 stop/revise kill criteria (looser — used to decide continue-vs-revise during R&D): OOS Sharpe < 0.5, profit factor < 1.2, max drawdown > 25%, Risk-On performance worse than aggregate, ensemble instability > 2 consecutive folds | Ollama | Local model | $0 |
| Monte Carlo (10,000 paths) — deferred to Phase 2 | — | — | $0 |

1D subtotal: ~$5–18

Important distinction now visible from the tables: Layer 14's kill criteria (above) are the research-phase thresholds — fail one of these during Phase 1 and you revise the hypothesis, you don't necessarily stop the whole project. These are looser than the Tier 1 live-trading gate (Section 1 of the spec), which is a separate, stricter six-metric checklist that must all pass before real capital is ever deployed:

| Metric | Threshold |
| --- | --- |
| Profit Factor | > 1.5 |
| Sharpe Ratio | > 1.0 |
| Sortino Ratio | > 1.5 |
| Calmar Ratio | > 0.5 |
| Maximum Drawdown | < 20% |
| Expected Value per Trade | > 0, target > 0.3% |

This gate doesn't get checked until Phase 5 (see 5-Pre below) — but it's worth knowing now that clearing Layer 14's Phase 1 criteria is necessary, not sufficient.

1E — Go/No-Go review

Human judgment call, not an AI task. Check against Layer 14 kill criteria (the looser research-phase set above). If any fails, revise and retest.

Phase 1 total: ~$20–65 in tooling, $0–200 in data (optional/deferrable)

Phase 2 — System Integration

2A — Macro Regime Engine (Layer 3)

Now with the exact four-state table, which sharpens this considerably from the prior plan's general description.

| Regime | Conditions | Implication |
| --- | --- | --- |
| Risk-On | DXY falling/flat, VIX < 20 and falling, BTC dominance expanding, BTC/QQQ correlation positive | Full trading, standard EV thresholds |
| Risk-Off | DXY rising, VIX > 25 or spiking, cross-asset correlations compressing toward 1.0 | No new long entries in risk assets; existing positions reviewed |
| Transitional | Mixed signals, no clear consensus | Halve position sizes, tighter EV threshold |
| Macro-Event Window | Scheduled high-impact event within 24h (FOMC, NFP, CPI, BOJ, GDP) | No new entries; existing positions get tighter stops |

| Task | Tool | Model | Cost |
| --- | --- | --- | --- |
| Regime classifier implementing the exact four-state table above | Ollama | Local model | $0 |

2B — MTF Alignment (Layer 4)

Exact scoring table now available.

| Score | Meaning | Action |
| --- | --- | --- |
| 4/4 | All timeframes aligned | Full position size |
| 3/4 | One minor divergence, clear bias | Standard position size |
| 2/4 | Mixed structure | No entry |
| 1/4 or 0/4 | Severe structural conflict | No entry, review existing positions |

| Task | Tool | Model | Cost |
| --- | --- | --- | --- |
| MTF scorer implementing the exact table above | Ollama | Local model | $0 |

2C — Liquidity Trap (Layer 5)

| Task | Tool | Model | Cost |
| --- | --- | --- | --- |
| Heuristic stop-hunt/sweep probability estimator | Ollama | Local model | $0 |

2D — Volatility Classifier (Layer 6)

Exact ATR-percentile state table now available.

| State | ATR Percentile | Implication |
| --- | --- | --- |
| Compressed | < 30th | Pre-breakout; reduce size until confirmation |
| Expanding | 30th–70th | Active trend initiation; standard sizing |
| Extended | > 70th | Mature trend/blow-off; reduce size, tighten stops |
| Spike | ATR doubles within 5 candles | Tail-risk event; no new entries anywhere |

| Task | Tool | Model | Cost |
| --- | --- | --- | --- |
| Classifier implementing the exact table above | Ollama | Local model | $0 |

2E — Ensemble Meta-Model (Layer 7C)

| Task | Tool | Model | Cost |
| --- | --- | --- | --- |
| Linear weighted average, validation-fold-only weight learning | Ollama draft, Sonnet review | Local + Sonnet-tier | $5–12 |
| Weight-stability check (0.15 threshold, equal-weight fallback) | Sonnet-tier | Sonnet-tier | $2–5 |

2F — Explainability Engine (Layer 8)

| Task | Tool | Model | Cost |
| --- | --- | --- | --- |
| Attribution → prose generation | Haiku-tier API, live | Haiku-tier | ~$0.01–0.05/trade, ongoing |
| Dev-side integration | Ollama | Local model | $0 |

2G — Risk Engine (Layer 9)

| Task | Tool | Model | Cost |
| --- | --- | --- | --- |
| Tail-risk probabilities, fat-tail multiplier, correlation check | Ollama | Local model | $0 |

2H — Re-validation

| Task | Tool | Model | Cost |
| --- | --- | --- | --- |
| Re-run backtest with Layers 3–9, check for Sharpe degradation | Sonnet-tier (review) | Sonnet-tier | $3–8 |
| Full Monte Carlo (10,000 resamples) added | Local compute | — | $0 |
| Data cost decision point | — | — | $50–200/month if committing to paid feeds |

Phase 2 total: ~$10–30 in tooling, ~$50–200/month data if committed

Phase 3 — Decision and Risk Stack

3A — Position Sizing, Stage 1 (Layer 10)

| Task | Tool | Model | Cost |
| --- | --- | --- | --- |
| 1% fixed-fractional, hardcoded 2%/6%/10% caps | Ollama | Local model | $0 |

3B — Trade Selection / EV Filter (Layer 11)

| Task | Tool | Model | Cost |
| --- | --- | --- | --- |
| Six-gate EV filter, lower-CI-bound threshold | Ollama draft, Sonnet review | Local + Sonnet-tier | $2–5 |

3C–3D — Position Management, Exit Logic (Layers 12–13)

| Task | Tool | Model | Cost |
| --- | --- | --- | --- |
| Re-scoring, confidence decay, five exit types | Ollama | Local model | $0 |

3E — Paper Trading setup (Layer 15, start)

| Task | Tool | Model | Cost |
| --- | --- | --- | --- |
| Testnet integration, simulated fills | Ollama | Local model | $0 |
| Calendar time: 5–8 months, ~100 trades minimum | — | — | — |

Phase 3 total: ~$2–5 in tooling

Phase 4 — Live Infrastructure

4A — Monitoring/Model Health Engine (Layer 16)

| Task | Tool | Model | Cost |
| --- | --- | --- | --- |
| Calibration tracking, KS drift test | Ollama | Local model | $0 |
| Quarterly retraining pipeline (with version rollback) | Sonnet-tier review | Sonnet-tier | $3–8/cycle |

4B — Kill Switch Engine (Layer 17)

Exact seven-condition trigger table now available — meaningfully more specific than the prior plan's general description.

| Condition | Immediate Action |
| --- | --- |
| Rolling 30-day drawdown > 10% | Halt all new entries; manual engineering review before re-enable |
| Drawdown > 15% from equity high-water mark | Full system pause; physical administrator reset only, no automatic re-enable |
| Rolling prediction calibration error > 15 percentage points | Halt order routing; isolate model for recalibration |
| Feature drift confirmed (p-value < 0.01) | Halt entries; inspect data feed and macro regime state |
| Exchange data feed outage > 15 minutes | Unconditional halt |
| Volatility Spike (ATR doubles within 5 candles) | Block all new entries; flag open positions for emergency review |
| Three consecutive signal failures of the same type | Suspend that signal category; investigate before re-enabling |

| Task | Tool | Model | Cost |
| --- | --- | --- | --- |
| Implement all seven trigger conditions above, verify no auto-re-enable path exists | Ollama draft, Sonnet review | Local + Sonnet-tier | $2–5 |

4C — Infrastructure

| Task | Cost |
| --- | --- |
| 24/7 hosting (small VPS) | $5–20/month |
| Continued paper trading (1–2 more months) | $0 tooling |

Phase 4 total: ~$5–13 in tooling, ~$5–20/month hosting

Phase 5 — Small Live Capital

5-Pre — Tier 1 Live-Gate Check (new step, made explicit by the table found)

Before any deployment: confirm the system clears all six Tier 1 metrics simultaneously on the out-of-sample test set — Profit Factor > 1.5, Sharpe > 1.0, Sortino > 1.5, Calmar > 0.5, Max Drawdown < 20%, EV/trade > 0 (target > 0.3%). This is a stricter, separate check from Layer 14's research-phase kill criteria — don't conflate "passed Phase 1" with "cleared to deploy real capital."

| Task | Tool | Model | Cost |
| --- | --- | --- | --- |
| Automated Tier 1 gate check script, run before every capital-scaling decision | Ollama | Local model | $0 |

5A–5C — Deployment, monthly review, staged sizing upgrades

| Task | Tool | Model | Cost |
| --- | --- | --- | --- |
| Deployment wiring, hard-cap enforcement confirmation | Ollama | Local model | $0 |
| Monthly performance review vs. backtest benchmark | Sonnet-tier | Sonnet-tier | $2–5/month |
| Stage 2 (volatility-adjusted sizing) | Ollama draft, Sonnet review | Local + Sonnet-tier | $3–8 |
| Stage 3 (quarter-Kelly) | Ollama draft, Sonnet review | Local + Sonnet-tier | $3–8 |
| Trading capital at risk | — | — | Separate category |

Phase 5 tooling total: ~$8–21 one-time + $2–5/month ongoing

Grand Total Summary

| Category | Low estimate | High estimate |
| --- | --- | --- |
| One-time tooling/dev cost (Phases 0–5) | ~$45 | ~$140 (2–3x if hypothesis needs revision cycles) |
| Data (optional, from Phase 2 onward) | $0 | $200/month |
| Hosting (from Phase 4 onward) | $5/month | $20/month |
| Ongoing model calls | ~$5/month | ~$15/month |
| Calendar time | ~7 months | ~10+ months |

Bottom line: unchanged from the prior estimate — $50–150 in tooling, $0–235/month recurring. The genuine addition from this pass is precision: exact gate thresholds now correctly separated into the two-tier system (Layer 14 research gate vs. Tier 1 live gate), and exact tables for macro regime, MTF scoring, volatility state, and kill-switch triggers that the prior plan only described in general terms.